## Slide 1: Audiovision
Team Codescapes
Miguel Vazquez and Luc Tang

## Slide 2: Back-end updates:
Blocks:
Learning React + css
Front-end not formatted
No Drag and drop yet
Accomplished:
Links now public
Audio objects → MongoDB
Can upload from front-end

## Slide 3: Front-end updates:
Accomplished:
Connected the signup page to the server.
Fixed user-input validation.
Handled when a user tries to create an account with an email already in use.

## Slide 4: Milestones:
Finish back-end
Test s3 connection
Sync s3 and mongoDB
1
Build front-end
Refine UI sketches
Implement main page
Implement login page
2
Integrate front-back
Sign up functionality
Audio upload
3
Audio Visualizers
Create 2 sketches
Implement customizability
4

## Slide 5: Testing plan
Account creation / login
Uploading and retrieving audio
Downloading Output Video

## Slide 6: Deepcourse’s Feedback
Red and green text on sign up page is hard to read
  No need to show passing requirements
Framework looks good

## Slide 7: Response to Deepcourse
Font colors and UI will be adjusted as suggested