## Slide 1: Audiovision
Team Codescapes
Miguel Vazquez and Luc Tang

## Slide 2: Back-end updates:
Blocks:
Cannot access audio file via link
Accomplished:
De-bugged s3 API
Posted first audio file to database!

## Slide 3: Front-end updates:
Accomplished:
Connected the signup page to the server.
Added user-input validation
Updated the Menu component to make it reusable in other pages.

## Slide 4: Milestones:
Finish back-end
Test s3 connection
Sync s3 and mongoDB
1
Build front-end
Refine UI sketches
Implement main page
Implement login page
2
Integrate front-back
Sign up functionality
Audio upload
Start p5.js sketches
3

## Slide 5: Documentation
Installation
Clone the repository using the following command:
  git clone https://github.com/poke8014/CS161.git
Move to the dev folder
Change your working directory to config
Create a config.json file using the template config.example.json file.
Fill in the required API keys in the config.json file.
Return to the dev folder
Install dependencies by running the following command:
  “npm install”
Start the app with the following command:
“npm run start”
The server should now be running on http://localhost:8000 and the front-end will be running on http://localhost:3000.

## Slide 6: Luna R’s Feedback
- Easy setup - documentation was easy to follow, except for expert_users installation instruction can add more explanations for “Fill in the required API keys in the config.json file.”
Clean UI

## Slide 7: Response to Luna R
We need to work on making the setup simpler.

## Slide 8: Feature wanted: Superuser account
Won’t take too much time
  Lower priority feature
    No users to manage
Useful features for our product:
  Reset user passwords
  Remove user accounts
  Delete inappropriate files
Resetting and Removing should be automated
Copyright issues may cause user uploaded files to be local
Notes: ideally users should be able to reset their own passwords using email and inactive accounts would be removed automatically after a certain amount of time