## Slide 1: Audiovision
Team Codescapes
Miguel Vazquez and Luc Tang

## Slide 2: Update to Technology tools
We’ll make use of the MERN stack.
M - MongoDB
E - Express
R - React (p5.js)
N - Node.js
(Audio analysis)
Role update:
  Luc: backend lead
  Miguel: frontend lead
Amazon s3 for storage

## Slide 3: Refined the initial designs of the website using Figma and started implementing the main page in React

## Slide 4: Back-end:
Blocks:
Learning how backend components connect
Data files too large for MongoDB
Accomplished:
CRUD for user information

## Slide 5: Milestones:
Set up IDE
1
Build back-end
Database connected
REST API boilerplate
Test API calls
Connect to s3
2
Start front-end
Refine UI sketches
Implement main page
3

## Slide 6: Feedback
Suggestions for team Codescapes
  Map out the different components in your website before jumping into code
Authenticated users have extra features
  Login to download visualizers + audio
  Access to more visualizers