**Team name**: Codescapes

**Project name**: Audiovision

**Team members**: Miguel Vazquez and Luc Tang

**Current leader**: Miguel

**Github**:<https://github.com/poke8014/CS161>

**Job Assignment**:

**Luc**: Back-end lead

**Miguel**: Front-end lead

**Milestones**:

Week 5:

- File upload and delete with Amazon S3

- Finish up the user interface (login page in progress)

Week 6:

- Audio analysis (p5.js)

- Implement sample p5.js sketch

Week 7: Integration

- Integrate the front-end with back-end

- Fetch audio

- test and debug any issues.

Week 8: Finalize prototype

- Test the prototype thoroughly and fix any bugs

- Present a working prototype

Week 9: Non-essential features

- Exporting audio visual along with audio

- Customizability for audio visualizer

- Choosing visual design / color palette

**Technology Tools**: MongoDB,Amazon s3, Express, p5.js, React, Node, Figma